Möte 5 - 2016-05-12

Facilitator: Niclas Krause

Participants: Robert Krook, Axel Olivecrona, Niclas Krause, Simon Boij, Jonathan Almén

1. Objectives (5 min). Resolve any issues preventing the team to continue.

Server

A working independent GUI

Fix gitignore / git repo

2. Reports (15 min) from previous meeting

Domain refactoring completed

Domain factory idea discarded

Client/Server interaction work has started

3. Discussion items (35 min)

\*\*Server

Focus has to be guided towards implementing the server since this is the bottleneck of the project as a whole. This work might have be further delegated.

\*\*A working independent GUI

Steal domain code for the dummy server and make the GUI work as an independent application.

\*\*Fix gitignore / git repo

Decided to keep the repo structures as it is, but to improve the work flow and avoid the hazzle with merge conflicts of local gradle and intellij files the gitignore issue has to be solved.

4. Outcomes and assignments (5 min)

Niclas continues to work on the GUI but in a more independent way until the client/server interaction work has progessed.

Axel will resolve the last domain issues.

Robert is on standby to handle webserver implementation.

Simon continues with work on client/server interaction on client side.

5. Wrap up