Möte 6 - 2016-05-17

Facilitator: Simon Boij

Participants: Robert Krook, Axel Olivecrona, Niclas Krause, Simon Boij, Jonathan Almén

1. Objectives (5 min). Resolve any issues preventing the team to continue.

SDD

RAD

Webserver

GUI

2. Reports (15 min) from previous meeting

Axel has resolve the last domain issues. All tests are passing for the Domain.

Robert has fixed some methods on the webserver. There needs to be some parsing from Java Class to JSON.

Simon has continued with the client/server communication

Niclas has done GUI in the Client

Jonathan has worked with the webserver.

3. Discussion items (35 min)

GUI, is begginning to shapeup we need to connect the flow between the activities

Localhost for the phone is 10.0.2.2 and can be used to

Webserver, needs some more implementation for the communication to work

Domain, implemented, maybe needs some getters and setters. Otherwise done.

SDD, we are beginning with the SDD this week

RAD, needs some alterations, there is an issue on git for more info

4. Outcomes and assignments (5 min)

Simon and Niclas will continue with the GUI

Robert and Axel will do the RAD and SDD (focus on SDD)

Jonathan will work on the webserver

5. Wrap up